Poverty Flats Ranch UP 23-09 IS 23-20 IS/MND Side-by-Side (Jan 6, 2025 vs Apr 25, 2025)

	Section / Topic
	Jan 6, 2025 IS/MND
	Apr 25, 2025 Redline
	Impact / Why it matters

	Grading Permit references (GR 25-01)
	References to GR 25-01included/cross-referenced in project materials.
	GR 25-01 references removed from packet and cross-refs.
	Removal obscures the scope of grading/ground disturbance and related permits → likely recirculation (§15073.5(a)).

	Project description (use/scope)
	Described as “immature plant nursery” (narrower operational implications).
	Revised to “immature plant propagation”, broader activities (lighting, chemicals, energy, logistics).
	Scope expansion can alter impact conclusions (energy, air/noise, glare, hazards) → recirculation (§15073.5(b)(1)).

	Workforce / trip generation
	Consistent staffing (e.g., two employees) used for trips/operations.
	Text shows “two (2) one (1) to nine (9) employees”, materially changing daily trips/peaks.
	Changed trip assumptions affect transportation safety/evacuation/noise → recirculation (§15073.5).

	Comments considered with the IS/MND
	Public/agency comments aligned to the earlier version; mixed metadata.
	Commission/Board considered the Apr 25redline without re-circulating comments tied to that version.
	Decision-makers must consider the IS/MND together with comments on that same version (§15074(b)); may require re-notice (§15087(d)) and recirculation.

	Identifier consistency (IS no., filenames)
	Labels vary (IS 23-20 / IS 23-29) in notices/staff materials.
	Some corrections; other inconsistencies remain across uploads.
	Record integrity/notice clarity issue; re-notice may be required if confusion affected public review (§15087(d)).

	Mitigation Monitoring & Reporting Program (MMRP)
	Mitigations embedded in narrative; no stand-alone MMRP assigning timing/responsible party/verification.
	Same—no adopted stand-alone MMRP before action.
	Violates PRC §21081.6(a) (must adopt an enforceable MMRP before approval). Not a recirculation trigger by itself unless mitigation changes significance.



