Poverty Flats Ranch UP 23-09 IS 23-20 IS/MND Side-by-Side (Jan 6, 2025 vs Apr 25, 2025)

| Section / Topic | Jan 6, 2025 IS/MND | Apr 25, 2025 Redline | Impact / Why it matters |
| --- | --- | --- | --- |
| Grading Permit references (GR 25-01) | References to GR 25-01included/cross-referenced in project materials. | GR 25-01 references removed from packet and cross-refs. | Removal obscures the scope of grading/ground disturbance and related permits → likely recirculation (§15073.5(a)). |
| Project description (use/scope) | Described as “immature plant nursery” (narrower operational implications). | Revised to “immature plant propagation”, broader activities (lighting, chemicals, energy, logistics). | Scope expansion can alter impact conclusions (energy, air/noise, glare, hazards) → recirculation (§15073.5(b)(1)). |
| Workforce / trip generation | Consistent staffing (e.g., two employees) used for trips/operations. | Text shows “two (2) one (1) to nine (9) employees”, materially changing daily trips/peaks. | Changed trip assumptions affect transportation safety/evacuation/noise → recirculation (§15073.5). |
| Comments considered with the IS/MND | Public/agency comments aligned to the earlier version; mixed metadata. | Commission/Board considered the Apr 25redline without re-circulating comments tied to that version. | Decision-makers must consider the IS/MND together with comments on that same version (§15074(b)); may require re-notice (§15087(d)) and recirculation. |
| Identifier consistency (IS no., filenames) | Labels vary (IS 23-20 / IS 23-29) in notices/staff materials. | Some corrections; other inconsistencies remain across uploads. | Record integrity/notice clarity issue; re-notice may be required if confusion affected public review (§15087(d)). |
| Mitigation Monitoring & Reporting Program (MMRP) | Mitigations embedded in narrative; no stand-alone MMRP assigning timing/responsible party/verification. | Same—no adopted stand-alone MMRP before action. | Violates PRC §21081.6(a) (must adopt an enforceable MMRP before approval). Not a recirculation trigger by itself unless mitigation changes significance. |